## Slide 1: JCCC Risk Response Dashboard Follow-up Session
May 2, 2023

## Slide 2: JCCC Risk Assessment and Response Planning Status Update
Request Risk Catalog from Gartner
Establish JCCC Risk Catalog Review Team
Narrow Risk Catalog – present process and results to Cabinet
Establish Risk Catalog
(June – August)
Verify members of Cabinet and Crisis Management Team
Develop language for communication
Develop due date for survey participants to complete
Issue Risk Assessment Survey
(September – October)
Receive survey results from Gartner
Interpret survey results – identify Top 10 Risks
Present results to Cabinet
Review Survey Results
(November – January)
Identify Risk Owners
Work with Risk Owners to complete Risk Response Dashboards
Present Risk Response Dashboards to Cabinet
Develop Risk Response Dashboards
(February – May)
Notes: In October, JCCC conducted its annual risk assessment process. The risk assessment process is a year-round effort utilized to quantify the list of risks previously identified by JCCC in today’s environment and account for emerging risks in the industry. By doing so, we can better determine where to concentrate our energies and budgets to ensure plans are in place. By conducting this survey each year, we are able to gauge our successes in prevention, preparedness, and mitigation as it relates to these hazards. In an effort to continuously improve our program in this ever-changing risk environment, we engaged Gartner as the survey tool provider and added definitions to the risk catalog. Other improvements include 1) establishing Risk Owners to ensure risk reporting discussions also identify individuals responsible for managing each type of risk, as well as mitigation activities and early risk indicators; and 2) working with Cabinet to develop and complete Risk Response Planning Dashboards.

## Slide 3: Risk Heat Map
Prioritized Risk and Risk Owner | 
A. Cybersecurity Risk | 
B. Community Health / Infectious Disease | 
C. Talent Management Risk | 
D. Talent Retention Risk | 
E. Severe Weather Event | 
F. Staff Bench Strength Risk | 
G. Active Shooter / Active Threat | 
H. Sustained Utility / Infrastructure Failure | 
I. Enrollment Growth Risk | 
J. Litigation Risk | 
K. Strategic Initiatives Risk | 
L. Innovation Risk | 
M. Bomb Threat | 
N. Higher Education Industry Risk | 
O. Sexual Assault / Stalking / Hate Crime | 
P. Student Satisfaction Risk | 
Q. Fire | 
R. Civil Unrest | 
S. Organizational Resilience Risk | 
T. Food Contamination | 
U. Hazmat | 
V. Diversity Equity and Inclusion Risk | 
W. Competitor Risk | 
X. Death on Campus | 
Chart: Average Impact Score
| 4.5111111111111111 | 4.2444444444444445 | 3.9333333333333331 | 3.8666666666666667 | 4.1333333333333337 | 3.8222222222222224 | 4.4444444444444446 | 4.333333333333333 | 3.6666666666666665 | 3.1555555555555554 | 3.4666666666666668 | 3.4666666666666668 | 4.0888888888888886 | 3.2888888888888888 | 3.1333333333333333 | 3.5333333333333332 | 3.7555555555555555 | 3.5333333333333332 | 3.4 | 2.911111111111111 | 3.088888888888889 | 2.7333333333333334 | 2.7111111111111112 | 2.9777777777777779
HeatMap | 3.4667 | 3.5556 | 3.7556 | 3.7778 | 3.3556 | 3.5556 | 2.5778 | 2.5556 | 2.9778 | 3.4 | 2.8667 | 2.8667 | 2.4667 | 2.9111 | 3.0444 | 2.6667 | 2.4222 | 2.4444 | 2.6 | 2.5778 | 2.4222 | 2.6667 | 2.6222 | 2.3333
Horizontal | 2.912 | 2.912
Vertical | 2 | 4
n=45
Average Impact and Likelihood Scores
Average impact (vertical) and likelihood (horizontal) score for all risks.
Notes: Placeholder for text (substitute your own text; delete when not used)

## Slide 4: Risk Response Planning Dashboard
Risk Response Plan |  |  |  |  | Risk Assessment | 
No. | Risk Statement |  | Review Forum | Next Review | Current | Prior
1 | [Risk Name – Risk Definition] |  |  |  |  | 
Current Risk Mitigation Efforts (Activity, Budget, Owner, and Timeline) |  | Is it enough? | Proposed Improvement Actions (Activity, Budget, Owner, and Timeline) |  |  | 
Risk Mitigation #1 Risk Mitigation #2 Risk Mitigation #3 |  |  | Risk Mitigation #1 Risk Mitigation #2 Risk Mitigation #3 |  |  | 
Performance Tracking / Mitigation Progress |  | Risk Outlook | Other Factors (Emerging Risks; Risk Interdependencies) |  |  | 
Measure #1 Measure #2 Process #1 Process #2 |  |  | Factor #1 Factor #2 Factor #3 Factor #4 |  |  | 
Normally RMC but clarify.
Next scheduled detailed review
Describe risk mitigations. Keep succinct.
Yes – we are doing what we believe we ought to be doing;
No – we believe we need to be doing more.
Additional mitigations either planned or required but not yet agreed. Can include desired extra actions even if “Yes” to “Is it enough?”. We may believe we ought to be doing more.
Red, Yellow, Green
Red, Yellow, Green
Describe measures and processes in place that track status.
What is on the horizon that could impact the risk threat?
Is the risk threat forecast to worsen, remain about the same, or improve?
Notes: Placeholder for text (substitute your own text; delete when not used)

## Slide 5: Cybersecurity Risk
Risk Response Plan |  |  |  |  | Risk Assessment | 
No. | Risk Statement |  | Review Forum | Next Review | Current | Prior
A | Cybersecurity Risk – The risk that the organization's networks, industrial controls and other IT systems are inordinately exposed to attacks by malicious insiders and outsiders. |  | IS Leadership | Cabinet |  | 
Current Risk Mitigation Efforts (Activity, Budget, Owner, and Timeline) |  | Is it enough? | Proposed Improvement Actions (Activity, Budget, Owner, and Timeline) |  |  | 
Enabling Multi-factor Authentication (FY23) – Rob Caffey, Philip Mein Using Strong Passwords and a Password Manager (FY23) – Rob Caffey, Philip Mein Updating Software (Ongoing) – Rob Caffey, IS Leadership Recognizing and Reporting Phishing (FY23) – Rob Caffey, Philip Mein Identity Theft Prevention Policy 540.00 |  | No – the threat continues to adapt to risk responses and gain speed. | Expand MFA to include student email accounts. Employee Onboarding / Offboarding Process Flow Onboarding: Least Privilege Access Offboarding: Timely Access Removal Exploring Single Sign-on (SSO) Platform Consolidation and Artificial Intelligence In addition to these focused efforts the IT Security team continues to review and implement updated and new security controls. Within the JCCC environment we protect data and systems in a layered approach. |  |  | 
Performance Tracking / Mitigation Progress |  | Risk Outlook | Other Factors (Emerging Risks; Risk Interdependencies) |  |  | 
Implemented advanced Intrusion Detection System (IDS) tool Configured Domain Name System (DNS) Protection Tool Configured End Point Advanced Threat Protection / Detection Implemented Higher Education Community Vendor Assessment Tool |  | 2022 Alliant Industry Outlook: ransomware cyber losses are systemic. $6 Trillion Impact in 2021. Expecting $10 Trillion by 2025 (2019 was $2 Trillion) | Cybercriminals use executive, business partner and vendor email impersonation to trick employees into sending them money or data. Common tactics include: Phishing attacks Use of compromised email accounts Claims that a bank account can’t be used due to an audit Multiple account changes sent to victim during attack Use of inbox email forwarding rules to send emails to fraudsters |  |  | 
Notes: Placeholder for text (substitute your own text; delete when not used)

## Slide 6: Community Health / Infectious Disease Risk
Risk Response Plan |  |  |  |  | Risk Assessment | 
No. | Risk Statement |  | Review Forum | Next Review | Current | Prior
B | Community Health / Infectious Disease – A public health infectious disease emergency occurs when a community faces serious illness due to a communicable disease which threatens to overwhelm the public health system.. |  | IRT | Cabinet |  | 
Current Risk Mitigation Efforts (Activity, Budget, Owner, and Timeline) |  | Is it enough? | Proposed Improvement Actions (Activity, Budget, Owner, and Timeline) |  |  | 
Safety Measures -> Wellness Guidelines Stay home if you are sick Communicate an absence to your supervisor / instructor Wash your hands Cover your mouth when coughing or sneezing Clean Surfaces |  | JCCC continues to monitor conditions as we transition from pandemic to endemic. | Update EOP Pandemic Annex Revert back to physician-directed medical care Use of CDC Provided Calculator to estimate leave / return dates for students and employees. |  |  | 
Performance Tracking / Mitigation Progress |  | Risk Outlook | Other Factors (Emerging Risks; Risk Interdependencies) |  |  | 
HEPA Filtration as of 2021 – improved air quality Offering vaccine clinics, encouraging vaccinations through employee and student incent KS partnership as an on-campus testing site Request Processes for Plexiglass Barriers and PPE Hand sanitizer and masking stations available at building entrances Daily Wellness Check and posted CDC, County and JCCC Guidance Remote Work HR Policy Essential Personnel HR Policy |  |  | Lack of trust in public health / government agency guidance Turnover in public health and healthcare sectors New COVID Variants Monkeypox, H1N1, etc Flu Variants RSV |  |  | 
Notes: Placeholder for text (substitute your own text; delete when not used)

## Slide 7: Talent Management Risk
Risk Response Plan |  |  |  |  | Risk Assessment | 
No. | Risk Statement |  | Review Forum | Next Review | Current | Prior
C | Talent Management Risk – The risk that the organization's inability to recruit, engage and develop employees and leaders across all service lines to effectively and efficiently support organization goals and objectives. |  | HR Leadership | Cabinet |  | 
Current Risk Mitigation Efforts (Activity, Budget, Owner, and Timeline) |  | Is it enough? | Proposed Improvement Actions (Activity, Budget, Owner, and Timeline) |  |  | 
Added different sources to recruit from (HERC, Insight into Diversity) HR not only be the only part of employee engagement – individuals should be engaging their own team Provide leadership training about employee engagement through New hire supervisor The Job Architecture Project is intended to: Culpepper will develop a compensation philosophy for JCCC. A compensation philosophy is a formal, written statement, that identifies the organization’s Total Pay Strategies, creates a framework for consistency, and serves as the guiding principles that drive decision making for the compensation of JCCC employees. It is developed with the organization’s business goals and objectives in mind, while being competitive in the market. The compensation philosophy is a tool to attract the best possible talent to our business and communicate our appreciation to those working for us. The elements of the Job Architecture Project will ensure each job families contains job descriptions that reflect the essential functions of the job, without bias. The remaining exercises of the project will provide transparency of the compensation application which in turn will motivate and engage employees by giving them career ladders and the understanding of the knowledge, skills, abilities, education, and work experience necessary to advance, if so desired. The market pricing of jobs along with the benefits offered by JCCC will ensure that a competitive total rewards system is in place in order to recruit and retain high quality employees during this historic low employment, high inflation economy. |  | No | Need budget to create more career fairs and marketing on local news outlets. Look at qualifications with job (example: administrative assistants, no degree should be needed). Have currently about $10,000 to post on outside job sources/outlets for hiring managers to choose where to post for specialized types of positions. Provide more on demand training about employee engagement by others outside of HR to get stakeholder perspectives. On March 2, 2023, JCCC entered into an agreement with Culpepper and Associates to conduct a Job Architecture Project that will conclude no later than December 31, 2023, at the cost of approximately $249,995. The owner of this project is the Department of Human Resources. The project includes the following: Compensation Philosophy Development Organization Understanding and Job Analysis Title/Code Audit Job Matching & Data Submission Completion Analysis of Outside Data Sources Competitive Analysis Pay Structure Development Report Results & Implementation Internal Equity Benchmarking |  |  | 
Performance Tracking / Mitigation Progress |  | Risk Outlook | Other Factors (Emerging Risks; Risk Interdependencies) |  |  | 
Measure time to fill for positions to include by hiring manager* Measure turnover to include by hiring manager Measure employee engagement over time. Measure attendance in employee development courses * System limitations currently do not allow for this measurement. |  |  | Economy (wage price spiral) – continued low unemployment rates could increase the duration of this inflationary period Decreasing number of people available to fill positions due to the Great Resignation, loss of women in the workforce and increased cost of daycare. Decline in employee proactivity – wages did not increase at the same rate of inflation; employee engagement suffers (lower level of decision-making) Non-Compete Ban in US – increased employee turnover and competition, review of benefits offerings, potential loss of trade secrets, etc. Broad financial planning is impacted due to macroeconomics (i.e.: wages, housing market / valuation, supply chain, etc.). |  |  | 
Notes: Placeholder for text (substitute your own text; delete when not used)

## Slide 8: Talent Retention Risk
Risk Response Plan |  |  |  |  | Risk Assessment | 
No. | Risk Statement |  | Review Forum | Next Review | Current | Prior
D | Talent Retention Risk – The risk that the organization fails to engage with and retain key individuals, along with inadequate succession planning adversely impacts the ability to grow the business and manage risk. |  | HR Leadership | Cabinet |  | 
Current Risk Mitigation Efforts (Activity, Budget, Owner, and Timeline) |  | Is it enough? | Proposed Improvement Actions (Activity, Budget, Owner, and Timeline) |  |  | 
Compensation Study: Increase base pay Look at current turnover for PTT turnover for dinning services Currently streamlining offboarding process |  | No | Developing a framework assessing attrition risk both internally – company culture and externally – market pressure (i.e.: why are employees leaving?) Decouple pay and location Create a type of benefit for PTT to stay in role The Culpepper Job Architecture Project from Talent Management Risk plus: Implement a Long-Term Succession Plan: Not having a succession plan is a risk for the college as there are unforeseen incidents that could occur such as terminations, retirements. illnesses, and death. Therefore, it is worth creating a formal, written succession plan that is easily accessible. A succession plan also encourages managers to develop employees, it leads to higher job satisfaction, assists in tracking employee progress, sets minds at ease, and cultivates and maintains loyalty. This document may be amended and revised as needed. A succession plan should be driven by college leaders with HR support as necessary. Implement an Emergency Succession Plan: The emergency succession plan is deployed in the event of an emergency and involves more temporary measures but is intended to keep operations running smoothly. |  |  | 
Performance Tracking / Mitigation Progress |  | Risk Outlook | Other Factors (Emerging Risks; Risk Interdependencies) |  |  | 
Currently streamlining offboarding process to increase exit surveys. Succession Planning progress document showing employees’ readiness based on an emergency of: those that are ready now, and a shortlist for those on track to be ready in 1-3 years and potential candidates to be ready in 5+ years. Measure employee engagement over time. Measure attendance in employee development and other courses. |  |  | Economic Uncertainty (wage price spiral) – continued low unemployment rates could increase the duration of this inflationary period Decline in employee proactivity – wages did not increase at the same rate of inflation; employee engagement suffers (lower level of decision-making) Non-Compete Ban in US – increased employee turnover and competition, review of benefits offerings, potential loss of trade secrets, etc. |  |  | 
Notes: Placeholder for text (substitute your own text; delete when not used)

## Slide 9: Severe Weather Event Risk
Risk Response Plan |  |  |  |  | Risk Assessment | 
No. | Risk Statement |  | Review Forum | Next Review | Current | Prior
E | Severe Weather Event – Severe weather is any dangerous meteorological phenomenon with the potential to cause damage, serious social disruption, or loss of human life. Types of severe weather phenomena include winter storm, hail, lightning, flood, wind / tornado, etc. |  | Emergency Mgmt | Cabinet |  | 
Current Risk Mitigation Efforts (Activity, Budget, Owner, and Timeline) |  | Is it enough? | Proposed Improvement Actions (Activity, Budget, Owner, and Timeline) |  |  | 
Tornado Drill was conducted on March 7, 2023. Focused on sheltering in storm security areas and activated simulated Tornado Watch and Warning procedures. Public Address System testing quarterly with vendor. Physically walk through every building to ensure speakers are working and communications are heard. Executive Level Functional Exercise planned for late April/early May – activate teams, plans and systems based on a vendor driven scenario. Monthly testing: emergency phones, hallway emergency phones, duress buttons, AED checks, first aid supplies, etc.) |  | Yes – we are doing what we believe we ought to be doing, but the threat is increasing. | Crisis Management Team Tabletop Vendor Exercise – early June Marketed “Notify JOCO” alert services for Johnson County residents Exploring National Weather Service Ambassador program Updated tornado SOP for Police and Dispatch Auditing Storm Security areas and signage FEMA Region 7: RISC Symposium |  |  | 
Performance Tracking / Mitigation Progress |  | Risk Outlook | Other Factors (Emerging Risks; Risk Interdependencies) |  |  | 
Main Campus – Lockdown Test scheduled for March 25. We test each building to see how all exterior doors lock in the event of a lockdown order and verify that only Police personnel have access to override. Post-Mortems (i.e.: after-actions) are conducted after each Incident on campus and also post every drill/exercise. Lessons learned are carried forward for plan update and/or resolution. Analysis of real-life events in Higher Education (i.e.: Moore Oklahoma lessons learned) |  |  | Year-round threat and increased intensity due to Climate Change Architectural / Building Design vs. Safety and Security JCCC and BEL turnover creates a training gap and lack of personnel risk |  |  | 
Notes: Placeholder for text (substitute your own text; delete when not used)

## Slide 10: Staff Bench Strength Risk
Risk Response Plan |  |  |  |  | Risk Assessment | 
No. | Risk Statement |  | Review Forum | Next Review | Current | Prior
F | Staff Bench Strength Risk – The risk that the organization does not have an employee talent pool deep enough to absorb staff departures. |  | HR Leadership | Cabinet |  | 
Current Risk Mitigation Efforts (Activity, Budget, Owner, and Timeline) |  | Is it enough? | Proposed Improvement Actions (Activity, Budget, Owner, and Timeline) |  |  | 
Same as the Talent Management pool. If department budget allows, employees who are leaving train new employees. |  | No | Skilled training. Individualized training by supervisors. This risk is the same as the Talent Retention Risk therefore, the same proposed actions would apply. |  |  | 
Performance Tracking / Mitigation Progress |  | Risk Outlook | Other Factors (Emerging Risks; Risk Interdependencies) |  |  | 
Leadership training. New supervisor training. Same as Talent Retention Risk measurements. |  |  | Economy (wage price spiral) – continued low unemployment rates could increase the duration of this inflationary period. Decline in employee proactivity – wages did not increase at the same rate of inflation; employee engagement suffers (lower level of decision-making). Non-Compete Ban in US – increased employee turnover and competition, review of benefits offerings, potential loss of trade secrets, etc. |  |  | 
Notes: Placeholder for text (substitute your own text; delete when not used)

## Slide 11: Active Shooter / Active Threat Risk
Risk Response Plan |  |  |  |  | Risk Assessment | 
No. | Risk Statement |  | Review Forum | Next Review | Current | Prior
G | Active Shooter / Active Threat Risk – The threat than an active shooter is actively engaged in killing or attempting to kill people in a populated area. |  | Police Department | Cabinet |  | 
Current Risk Mitigation Efforts (Activity, Budget, Owner, and Timeline) |  | Is it enough? | Proposed Improvement Actions (Activity, Budget, Owner, and Timeline) |  |  | 
Increased ballistic vest protection Special Operation Team (SOT-Police) Deployment Ongoing Crisis Intervention Team (CIT) Training for all Police Department Personnel Increased inspections on weaponry Memorandums of Understanding (MOU) for Law Enforcement Partners Ongoing Active Shooter Police Training Ongoing Defense Tactics Training Fire-Arms Range Training RAVE Admin Training |  |  | Explore use of Cisco DNA for occupancy throughout the day / week / year and strategic officer placement (EDAGS) FY24 Proposal to acquire a Drone for JCCC Police Department use Review "comfort" associated with waiting areas for non-JCCC bus riders. Review of Facilities Master Plan and Vacated Spaces Plan by Police Department Publish of Emergency Operations Plan Updates Training exercises with local agency / partners Standardized knox-boxes installed at all JCCC buildings for emergency access for first responders. Implementation of an exterior door numbering program for emergency response. |  |  | 
Performance Tracking / Mitigation Progress |  | Risk Outlook | Other Factors (Emerging Risks; Risk Interdependencies) |  |  | 
ALICE Training Mandatory for all Employees Behavior Intervention Team (BIT) Digital Cameras Installed Campuswide Emergency Door Lock Switches for all Classrooms – communicate to faculty & staff Increase verbal de-escalation employee training Post-Mortems (i.e.: after-actions) are conducted after each Incident on campus and post every drill/exercise. Regular updates to Active Threat Annex (EOP) Reinforce the Guardian – Campus Safety App – voluntary download |  | Increased level of occurrence: Gun Violence Archive | Workforce / staffing shortages – unavailability of post-certified individuals for Police Force and experienced Dispatch personnel. Mental Health Crisis Nationwide Changes in KC Metropolitan Bus Fares to Free Following Pandemic; changes in protocol are needed to stop buses from dropping off incident prone visitors to Campus. Increased level of occurrence: Gun Violence Archive |  |  | 
No – the PD is currently being asked to do more at a time of high-demand
Notes: Placeholder for text (substitute your own text; delete when not used)

## Slide 12: Sustained Utility or Infrastructure Failure Risk
Risk Response Plan |  |  |  |  | Risk Assessment | 
No. | Risk Statement |  | Review Forum | Next Review | Current | Prior
H | Sustained Utility / Infrastructure Failure – The threat that infrastructure (the network of utilities that supplies our basic needs for mobility, power, water, sewer and communications) experiences a prolonged outage and/or failure. |  | Campus Services & Information Svs | Cabinet |  | 
Current Risk Mitigation Efforts (Activity, Budget, Owner, and Timeline) |  | Is it enough? | Proposed Improvement Actions (Activity, Budget, Owner, and Timeline) |  |  | 
Building Automation System implementation for improved management and utilization Water Mitigation Plan – domestic and fire sprinkler tags in mechanical spaces for shutoff locations. Transformer checks to ensure snow removal, squirrels, etc have not damaged Redundant internet fiber connections for main campus DR site and Cloud Connect Dual building entrances for redundant fiber pathways for each data closet Campus Services backflow prevention to ensure contaminated substances do not pollute the water supply. Building and data center UPSs actively monitored Dual chiller plant design (with no failover capability) and monitoring |  | No – we believe we need to be doing more. | WSU Failover site implementation (testing, exercise and go-live) Concentrated effort to do detailed utility mapping by GPS location to improve accuracy when implementing Facilities Master Plan, troubleshooting, etc. Redundant energy feed to the campus for failover. Expanded training plan for Campus Services employees |  |  | 
Performance Tracking / Mitigation Progress |  | Risk Outlook | Other Factors (Emerging Risks; Risk Interdependencies) |  |  | 
Building Automation System actively monitors power, HVAC, lighting metrics Use of Hydro-jetting to determine active vs. terminated utilities and lines Kaw Valley map that indicates physical locates Semi-annual roof inspections to ensure proper storm water drainage Hired MC Power to monitor solar panels and energy generation Preventive maintenance schedule and testing of all essential infrastructure equipment and systems Monthly and Annual testing of emergency generators |  | Looming retirements in both areas | Underground chilled water leak – unable to locate source of leak Potential for unaddressed gas leaks, water leaks, etc. Evergy has a diverse energy portfolio to help mitigate cost increases Talent management and retention has been especially difficult for Campus Services and Information Services skilled employees. Learning curves and pending retirements for key staff. |  |  | 
Notes: Placeholder for text (substitute your own text; delete when not used)

## Slide 13: Enrollment Growth Risk
Risk Response Plan |  |  |  |  | Risk Assessment | 
No. | Risk Statement |  | Review Forum | Next Review | Current | Prior
I | Enrollment Growth Risk – The risk that a college or university in unable to market and sell their services to key target markets and achieve their strategic and financial goals. |  | Strategic Enrollment Team | Cabinet |  | 
Current Risk Mitigation Efforts (Activity, Budget, Owner, and Timeline) |  | Is it enough? | Proposed Improvement Actions (Activity, Budget, Owner, and Timeline) |  |  | 
Cross-Functional Strategic Enrollment Team: Implemented in 2014 Diverse Course Formats (i.e.: 2x2x2, Winterim, Expanded 8-week Offerings) Metro Rate: Implemented in 2016 Use of Higher Education Emergency Relief Fund (HEERF) throughout Pandemic Funding for College Now Grants increased from $45K to $245K Increased Kansas Promise Recruitment Activity Process Improvements: No Longer Require Transcripts, Improved Process Times, Deep-dive Into Drop for Non-payment. Implementation of electronic planning tool to strengthen students' academic plans and enhance JCCC academic advising strategies. |  | No – efforts must continue to increase | Guided Pathways Strategic Enrollment Management Develop a long-range strategy to meet the enrollment needs and opportunities of our community. |  |  | 
Performance Tracking / Mitigation Progress |  | Risk Outlook | Other Factors (Emerging Risks; Risk Interdependencies) |  |  | 
Enrollment is up across nearly all populations of students with just a few exceptions Females between the age of 25-59 (down -3.6% or 81 students) African American students (down -6.6% or 50 students) Hispanic students choosing JCCC continues to be strong (up 15.5% or 213 students) College Now/Quick Step student enrollment remains positive (+102 students) |  | Enrollment continues to be a concern due to population changes | Course Success by Delivery Method Enrollment Trends by Degree and Demography Labor Statistics and Market Positioning Retention and Degree Completion Marketing, Recruitment and Admission Processes Onboarding and Enrollment Processes |  |  | 
Notes: Placeholder for text (substitute your own text; delete when not used)

## Slide 14: Litigation Risk
Risk Response Plan |  |  |  |  | Risk Assessment | 
No. | Risk Statement |  | Review Forum | Next Review | Current | Prior
J | Litigation Risk – The risk that the organization faces with the cost and enforcement of litigation, either by or against the organization. |  | Office of General Counsel | Cabinet |  | 
Current Risk Mitigation Efforts (Activity, Budget, Owner, and Timeline) |  | Is it enough? | Proposed Improvement Actions (Activity, Budget, Owner, and Timeline) |  |  | 
Internal JCCC Office of General Counsel (consistency, expertise, proactive approach)​ Guidance to Human Resources, Risk Management, etc.​ Regular review and revision of policies and procedures ​(as needed or in response to changing laws) ​Ongoing efforts to improve processes and compliance (development of SOPs, templates, forms) ​Partnership with other departments to identify, share and mitigate areas of risk |  |  | Development of a Legal and Regulatory Compliance Program​ ​Lessons learned / debriefs following conclusion of litigation or administrative matters ​Planned training (departmental, as-requested, in-response to identified need or risk) |  |  | 
Performance Tracking / Mitigation Progress |  | Risk Outlook | Other Factors (Emerging Risks; Risk Interdependencies) |  |  | 
On Demand Legal Services, including Review of Federal Grants, Agreements, etc. Records Retention efforts Robust Policy and Procedure Review and Approval Process, Cross-Functional Policy Committee |  | Litigation risk can never be fully eliminated | Personnel issues that result in litigation (post employment) Increased Government Regulations and Guidance Economy – due to inability to make ends meet, individuals are bringing lawsuits for payout vs. regular wage Polarization and politicization of society (external lotus of control / blame -> lawsuit) Commercial Access to Legal Counsel / Representation Greater College turnover, resulting in loss of continuity, can impact risk. |  |  | 
Notes: Placeholder for text (substitute your own text; delete when not used)

## Slide 15: JCCC Risk Assessment and Response Planning Next Steps
Request Risk Catalog from Gartner
Establish JCCC Risk Catalog Review Team
Narrow Risk Catalog – present process and results to Cabinet
Establish Risk Catalog
(June – August)
Verify members of Cabinet and Crisis Management Team
Develop language for communication
Develop due date for survey participants to complete
Issue Risk Assessment Survey
(September – October)
Receive survey results from Gartner
Interpret survey results – identify Top 10 Risks
Present results to Cabinet
Review Survey Results
(November – January)
Identify Risk Owners
Work with Risk Owners to complete Risk Response Dashboards
Present Risk Response Dashboards to Cabinet
Develop Risk Response Dashboards
(February – May)